## Student Administration Governance Board (SAGB)

## Change request log SAAG > SAGB

| Change request no. | Product index no. | Change request name ¦ SAAG proposer | Requested deployment date | SAAG meeting date | SAAG approval? | SAGB approval? | SAGB approval date | Actual deployment date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 031 | tbc | MMS: Document upload from MMS to SITS ¦ Registry (kz1 and lv56) |  | 14/03/19 | Yes | Yes | 27/03/19 |  |
| 030 | MMS-956 | MMS: Automatic Delay of Out-of-Hours Academic Alerts ¦ Deans’ Office (gnck) | By start of Sem One 2019/20 | 18/01/19 | Yes | Yes | 29/01/19 |  |
| 029 | E002 - E005 | Academic Advising: General Enhancements ¦ Registry (kz1) | June 2019 | 18/01/19 | Yes | Yes | 29/01/19 |  |
| 028 | MMS-954 | MMS: Additional Reply-to-roles required in Academic Alerts ¦ Deans’ Office (gnck) | By start of Sem One 2019/20 | 13/12/18 | Yes | Yes | 18/12/18 |  |
| 027 | MMS-955 | MMS: Additional Attendance Tracking States ¦ Deans’ Office (gnck) | By start of Sem One 2019/20 | 13/12/18 | Yes | Yes | 18/12/18 |  |
| 026 | MMS-953 | MMS: New Academic Alert Type “Checkpoint” ¦ Deans’ Office (gnck) | By start of Sem One 2019/20 | 13/12/18 | Yes | Yes | 18/12/18 |  |
| 025 | MMS-942 | MMS: Proposal for Creation of ‘PGR Training’ status ¦ Registry (kz1) | By Easter 2019 | 13/12/18 | Yes | Yes | 18/12/18 |  |
| 024 | MMS-944 | MMS: Approvals for Routine PGR Student Requests ¦ Registry (kz1) | asap | 13/12/18 | Yes | Yes | 18/12/18 |  |
| 023 | tbc | MMS: Improvements to allow Registry Support Officers to approve student requests ¦ Registry (kz1) | asap | 13/11/18 | Yes | Yes | 14/11/18 |  |
| 022 | MMS-942 | MMS: New PGR training status required ¦ Registry (kz1) | asap | 13/11/18 | No |  |  |  |
| 021 | F004 | Changes of Circumstance: Re-engagements for UG/PGT students ¦ Registry (kz1) |  | 13/11/18 | Yes | Yes | 14/11/18 |  |
| 019 | F003 | Changes of Circumstance: Leaves of absence for UG/PGT students ¦ Registry (kz1) |  | 13/11/18 | Yes | Yes | 14/11/18 |  |
| 017 | tbc | MMS: Swipe Card Attendance Monitoring - appraisal of current situation in use with School of Chemistry ¦ ITS (amc17) | Pilot in summer 2019 and Sem One 2019/20 | 18/10/18 | Yes | Yes | 23/10/18 |  |
| 016 | A002 | Admissions: Direct application form: Requests from Best Practice Group ¦ Registry (lom) | 30/08/18 | 12/07/18 | Yes | Yes | 19/07/18 |  |
| 015 | K001 / S001 | Online matriculation/MySaint: Enhancements for Sept 2018 entry ¦ Registry (wt) | 20/08/18 | 12/07/18 | Yes | Yes | 19/07/18 |  |
| 014 | A003 | Admissions: Decision making: prioritisation of Must Haves taken from list of Jiras logged in late 2017/early 2018 ¦ Admissions (ccf2) |  | 24/05/18 | Yes | Yes | 31/05/18 |  |
| 013 | A001 | Applicant portal: Homepage enhancements ¦ Admissions (sy7) |  | 24/05/18 | Yes | Yes | 31/05/18 |  |
| 012 | T001 | LDAP: PGT survey - extended access privileges ¦ Registry (jsr5) |  | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 011 | K001 | Online matriculation: Enhancements for Sept 2018 entry ¦ Registry (lej6) | 20/08/18 | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 010 | I001 | Standalone personal details task ¦ Registry (jsr5) |  | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 009 | F002 | Changes of circumstance: Leave of absence automations ¦ Registry (jsr5) | asap | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 008 | F001 | Changes of circumstance: Withdrawal automations ¦ Registry (jsr5) | asap | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 007 | E004 | Academic Advising: Non-OMR student tools and workflows: General enhancements ¦ Registry (kz1) |  | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 006 | A003 | Admissions decision making: Align PGT DMD configuration to UG DMD - also includes 5 (possibly 6) JIRAs currently logged for PGT enhancement ¦ Admissions (ccf2) |  | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 005 | D001 | External examiners workflows: General enhancements ¦ Registry (jsr5) | by end of June 2018 | 19/04/18 | Yes | Yes | 25/04/18 | 7/06/18 |
| 004 | Y013 | MMS MSt (Research) and MSc (Research) workflows ¦ Registry (jsr5) | 01/09/18 | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 003 | Z006 | MMS Staff group signup ¦ ITS (vad1) | asap | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 002 | Z002 | MMS Module level attendance overview ¦ ITS (vad1) | asap | 19/04/18 | Yes | Yes | 25/04/18 |  |
| 001 | Z003 | MMS Student access to previous years’ modules ¦ ITS (vad1) | asap | 19/04/18 | Yes | Yes | 25/04/18 |  |
| SER legacy | A002 | Replace ELT JotForm application with e:Vision ¦ Registry (rlb10) | asap but by start of 2019/20 | n/a | n/a |  | Before 5/5/18 |  |
| SER legacy | A003 | Replace Study Abroad inbound decision-making with DMD configuration ¦ Registry (rlb10) | By start of Sem 2 2019/20 | n/a | n/a | Yes | Before 5/5/18 |  |
| SER legacy | C006 | Fund reporting using QlikView - new report dashboards (2 iterations complete. 3rd requested) ¦ Registry (aj20) | asap | n/a | n/a | Yes | Before 5/5/18 |  |
| SER legacy | E006 | Academic Advising: Progression and diet rules checking - request to allocate SER PO days for Tribal consultancy in order to write specification ¦ Registry (kz1) | asap | n/a | n/a | Yes | Before 5/5/18 | consultancy took place in Nov 2018 |
| SER legacy | N009 | Digital Prospectus proofing/Golden Source ¦ ITS (df19) | asap | n/a | n/a | Yes | Before 5/5/18 |  |
| SER legacy | Y009 | MMS transition from WSO to WSF including T_GAP modification ¦ ITS (vad1) | 26/11/18 | 19/04/18 | Yes | Yes | Before 5/5/18 | 14/12/18 for T_GAP only and 14/01/19 for WSO to WSF transition |